CPM : Rocks and Robots

Activity Duration Effort Action

A 1day 1hr Decide Game, create rules (completed)

B 1 day 3 hr Create/find/decide on .bmp graphics

C 2 days 3hr Create “arena” - backgroung image(?) or black screen

D 4 days 5 hr Code player and player movements

E 4 days 6 hr Code single meteor/random locations/crosshairs

F 1 day 3 hr Code single stationary robo-fam member character – test to make sure it is working

G 4 days 5 hr Create game loop, attempt with one fam member

H 2 days 4hrs Create additional family robots

I 1 days 3 hrs Create different types of meteors/crosshairs

J 2 days 4 hrs Create different robo-abilities

K 2 days 3 hrs Polish game